Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 14 November 2022 |
| Team ID | PNT2022TMID30496 |
| Project Name | Project- Real Time Communication System Powered By AI For Specially Abled |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule, and Estimation :


Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Varshini H |
| Sprint-2 |  | USN-2 | As a user, I will receive confirmation email onceI have registered for the application | 1 | High | Renukadevi M |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application by entering email & password | 1 | Medium | Yuvashree S |
| Sprint-2 | Dashboard | USN-4 | As a user, I can log into my account in a given Dashboard | 2 | High | Sushmitha J |
| Sprint-1 | User interface | USN-5 | Professional responsible for user requirements & needs | 2 | High | Varshini H |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Objective | USN-6 | The goal is to describe all the inputs and outputs | 1 | High | Sushmitha J |
| Sprint-4 | Privacy | USN-7 | The developed application should be secure for the users | 1 | High | Renukadevi M |

# Project Tracker, Velocity & Burndown Chart:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 25 Oct 2022 | 03 Nov 2022 | 20 | 03 Nov 2022 |
| Sprint-2 | 20 | 6 Days | 25 Oct 2022 | 03 Nov 2022 | 20 | 03 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |



**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development m](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/)ethodologies such as [Scrum.](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/) However, burn down charts can be applied to any project containing measurable progress over time.

1

8

1

6

1

4

1

2

1

0

Sprint

4

Sprint 3

Sprint

4

2

0

day

day

day

day

day

day